Orion FC

Website Requirements and Structure

What the club needs from its first website, written so the club, the designer and the build team can all check it.

| Item | Detail |
| --- | --- |
| Prepared by | Business Analyst, Harize Global |
| Client stakeholder | Club manager (owner and sign off) |
| Design | UI and UX designer, Figma prototype |
| Version | 2.0 (rebuilt from the original structure document, requirements matrix and plan) |
| Status | Prototype reviewed. Launch stopped when the club merged into a larger organisation |

# Contents

1. Purpose

2. Background

3. Stakeholders and roles

4. Scope

5. Site structure

6. Requirements

7. Key user journeys

8. Design brief

9. Traceability summary

10. Delivery plan

11. Outcome

12. Sign off

# 1. Purpose

The club wanted its first website. The manager knew what the club stood for and who it served, but there was no brief, no page list and no design direction. This document turns what the club told us into requirements a designer can build from and the club can sign off.

Every requirement has an ID, a priority and a status, so it can be traced from this document to the design brief and into the prototype.

# 2. Background

The club presented its aims, history, equipment and plans in a short deck before discovery. From that deck and the discovery call:

- Mission: build a football club on the path to professional football.

- Vision: bridge the gap to top flight football for young adults and minority communities in the UK.

- Strategy: steady, sustainable growth, using the club as a base for facility leasing and talent development.

The website has to explain who the club is, show its fixtures and results, and give fans, players and sponsors a clear way to get involved.

# 3. Stakeholders and roles

| Role | Responsibility |
| --- | --- |
| Club manager | Provides the club content, agrees scope and priorities, reviews and signs off the prototype |
| Business analyst | Runs discovery, writes and prioritises the requirements, briefs the designer, traces every requirement, runs reviews |
| UI and UX designer | Builds the clickable Figma prototype from the brief and applies review changes |
| Build team | Builds the live site from the approved prototype and this document |

# 4. Scope

The site has 12 sections and 49 requirements. The first build covers 10 must have sections. 2 sections move to a later phase.

## In the first build

- Home (6 requirements)

- About us (5 requirements)

- Team (4 requirements)

- Fixtures and results (4 requirements)

- News (5 requirements)

- Membership and tickets (4 requirements)

- Fan zone (4 requirements)

- Contact us (4 requirements)

- Sponsorship and partnerships (3 requirements)

- Shop (2 requirements)

## Later phase

- Academy and youth (4 requirements): moved out of the first build to keep it focused on what the club needs to launch.

- Community and outreach (4 requirements): moved out of the first build to keep it focused on what the club needs to launch.

# 5. Site structure

Top level navigation and the content each section holds.

| Section | What it contains | Priority |
| --- | --- | --- |
| Home | Club logo and name, Mission statement or slogan, Latest news, Upcoming fixtures, Featured player or match, Quick links | Must have |
| About us | Club history, Mission and values, Club achievements, Management and staff, Stadium | Must have |
| Team | First team squad, Coaching staff, Youth team, Legends and former players | Must have |
| Fixtures and results | Match schedule, Results, League table, Match reports | Must have |
| News | Club news, Press releases, Interviews, Photo gallery, Video highlights | Must have |
| Membership and tickets | Ticket information, Season tickets, Membership, Merchandise | Must have |
| Academy and youth | Academy overview, Youth teams, Training programmes, Success stories | Later phase |
| Community and outreach | Community programmes, Events, Volunteer opportunities, Sponsors and partners | Later phase |
| Fan zone | Supporters' club, Fan forums, Social media links, Fan polls and surveys | Must have |
| Contact us | Contact form, Club address and map, Phone and email, Press and media contact | Must have |
| Sponsorship and partnerships | Sponsorship opportunities, Current sponsors, Partnerships | Must have |
| Shop | Official merchandise, Special offers | Must have |

# 6. Requirements

Status: In prototype means it is visible in the Figma prototype. Briefed means it is in the design brief and ready for the next round. Backlog means later phase.

| ID | Section | Requirement | Description | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| R01 | Home | Club logo and name | Prominently displayed | Must have | In prototype |
| R02 | Home | Mission statement or slogan | A brief tagline or mission statement | Must have | Briefed |
| R03 | Home | Latest news | Headlines of the most recent club news or match results | Must have | Briefed |
| R04 | Home | Upcoming fixtures | A short list of upcoming matches | Must have | In prototype |
| R05 | Home | Featured player or match | Highlight a player or a recent or next match | Must have | Briefed |
| R06 | Home | Quick links | Navigation to key sections | Must have | In prototype |
| R07 | About us | Club history | Background and history, founding date and key milestones | Must have | Briefed |
| R08 | About us | Mission and values | The core mission, vision and values of the club | Must have | In prototype |
| R09 | About us | Club achievements | Trophies, titles and significant achievements | Must have | Briefed |
| R10 | About us | Management and staff | Profiles of management, coaching staff and key personnel | Must have | Briefed |
| R11 | About us | Stadium | Home ground information, location and capacity | Must have | Briefed |
| R12 | Team | First team squad | Player profiles: name, position, number, photo, bio, stats | Must have | Briefed |
| R13 | Team | Coaching staff | Head coach, assistants and support staff | Must have | Briefed |
| R14 | Team | Youth team | Profiles or list of youth and academy players | Must have | Briefed |
| R15 | Team | Legends and former players | Former players who made significant contributions | Must have | Briefed |
| R16 | Fixtures and results | Match schedule | Upcoming fixtures with date, time and opponent | Must have | In prototype |
| R17 | Fixtures and results | Results | Recent results with scores and short summaries | Must have | Briefed |
| R18 | Fixtures and results | League table | Current standings in the league or competition | Must have | In prototype |
| R19 | Fixtures and results | Match reports | Detailed reports of past matches | Must have | Briefed |
| R20 | News | Club news | Regular updates and articles about the club | Must have | Briefed |
| R21 | News | Press releases | Official statements and announcements | Must have | Briefed |
| R22 | News | Interviews | Interviews with players, coaches or management | Must have | Briefed |
| R23 | News | Photo gallery | Images from matches, training and events | Must have | Briefed |
| R24 | News | Video highlights | Match highlights and behind the scenes content | Must have | Briefed |
| R25 | Membership and tickets | Ticket information | How to buy tickets for upcoming matches, with pricing | Must have | Briefed |
| R26 | Membership and tickets | Season tickets | Season ticket information and benefits | Must have | Briefed |
| R27 | Membership and tickets | Membership | How to join as a member, with benefits | Must have | In prototype |
| R28 | Membership and tickets | Merchandise | Links to the online store | Must have | In prototype |
| R29 | Academy and youth | Academy overview | The youth academy and its objectives | Later phase | Backlog |
| R30 | Academy and youth | Youth teams | The different youth teams and player profiles | Later phase | Backlog |
| R31 | Academy and youth | Training programmes | Sessions, camps and how to join | Later phase | Backlog |
| R32 | Academy and youth | Success stories | Academy graduates who reached the first team | Later phase | Backlog |
| R33 | Community and outreach | Community programmes | The club's community involvement and charity work | Later phase | Backlog |
| R34 | Community and outreach | Events | Upcoming events hosted or supported by the club | Later phase | Backlog |
| R35 | Community and outreach | Volunteer opportunities | How fans can get involved | Later phase | Backlog |
| R36 | Community and outreach | Sponsors and partners | Acknowledgment of sponsors and business partners | Later phase | Backlog |
| R37 | Fan zone | Supporters' club | How to join the supporters' club, with benefits | Must have | Briefed |
| R38 | Fan zone | Fan forums | A place for fans to discuss matches and players | Must have | Briefed |
| R39 | Fan zone | Social media links | Links to the club's social media profiles | Must have | In prototype |
| R40 | Fan zone | Fan polls and surveys | Interactive polls to engage the fan base | Must have | Briefed |
| R41 | Contact us | Contact form | A form for enquiries and feedback | Must have | In prototype |
| R42 | Contact us | Club address and map | Location of the club offices or stadium | Must have | Briefed |
| R43 | Contact us | Phone and email | Contact details for general, ticketing and media enquiries | Must have | Briefed |
| R44 | Contact us | Press and media contact | Contact information for media enquiries | Must have | Briefed |
| R45 | Sponsorship and partnerships | Sponsorship opportunities | How businesses can sponsor the club | Must have | In prototype |
| R46 | Sponsorship and partnerships | Current sponsors | A list and description of current sponsors | Must have | Briefed |
| R47 | Sponsorship and partnerships | Partnerships | Partnerships with other organisations or brands | Must have | Briefed |
| R48 | Shop | Official merchandise | Online store for kits and club branded items | Must have | In prototype |
| R49 | Shop | Special offers | Promotions or discounts on merchandise | Must have | Briefed |

# 7. Key user journeys

Three journeys the first build must support, each traced to the requirements above.

## A supporter checks the next match

- Lands on the home page and sees upcoming fixtures.

- Opens Fixtures and Results for the full schedule, results and league table.

- Reads the latest news or match report.

Requirements: R04, R16, R17, R18, R03

## A player or family wants to join

- Reads About Us for the club's mission and history.

- Opens Membership for how to join and what it costs.

- Uses Contact Us to get in touch.

Requirements: R08, R07, R27, R41

## A business wants to sponsor the club

- Finds the sponsorship call to action on the home page.

- Reads the sponsorship opportunities and current sponsors.

- Sends an enquiry through the contact form.

Requirements: R45, R46, R41

# 8. Design brief

- Page list and priorities: sections 4 and 5 of this document.

- Brand: the club's agreed palette, applied consistently across every page.

- Content: mission, vision, values and history supplied by the club during discovery.

- Every page links back to the requirement IDs it delivers, so review feedback can be traced.

Prototype: view the clickable prototype in Figma

# 9. Traceability summary

| Section | Requirements | Priority | In prototype | Briefed | Backlog |
| --- | --- | --- | --- | --- | --- |
| Home | 6 | Must have | 3 | 3 | 0 |
| About us | 5 | Must have | 1 | 4 | 0 |
| Team | 4 | Must have | 0 | 4 | 0 |
| Fixtures and results | 4 | Must have | 2 | 2 | 0 |
| News | 5 | Must have | 0 | 5 | 0 |
| Membership and tickets | 4 | Must have | 2 | 2 | 0 |
| Academy and youth | 4 | Later phase | 0 | 0 | 4 |
| Community and outreach | 4 | Later phase | 0 | 0 | 4 |
| Fan zone | 4 | Must have | 1 | 3 | 0 |
| Contact us | 4 | Must have | 1 | 3 | 0 |
| Sponsorship and partnerships | 3 | Must have | 1 | 2 | 0 |
| Shop | 2 | Must have | 1 | 1 | 0 |
| Total | 49 |  | 12 | 29 | 8 |

# 10. Delivery plan

Days are relative to the start of the engagement.

| ID | Task | Owner | Phase | Days | Status |
| --- | --- | --- | --- | --- | --- |
| T01 | Kickoff and discovery call request | Business Analyst | Discover | Day 1 | Done |
| T02 | Discovery call with football manager | Business Analyst, Football manager | Discover | Day 2 | Done |
| T03 | Agree brand palette | Football manager | Discover | Day 2 | Done |
| T04 | Write website structure document | Business Analyst | Define | Day 3 | Done |
| T05 | Collect club content: mission, vision, values, history | Business Analyst, Football manager | Define | Days 3 to 6 | Done |
| T06 | Prioritise scope into must have pages | Business Analyst | Define | Days 6 to 7 | Done |
| T07 | Issue design brief to designer | Business Analyst | Design | Day 7 | Done |
| T08 | Build clickable Figma prototype | UI/UX designer | Design | Days 7 to 9 | Done |
| T09 | Prototype review with football manager | Business Analyst, Football manager | Review | Day 9 | Done |
| T10 | Apply review changes from the football manager | UI/UX designer | Review | Days 9 to 10 | In progress |
| T11 | Send revised prototype for sign off | Business Analyst | Review | Day 10 | To do |

# 11. Outcome

The club reviewed and directed a clickable prototype with 12 of the 49 requirements already visible and the rest briefed. The launch stopped when the club merged into a larger organisation and ownership changed, so this document and the prototype are the delivered work.

# 12. Sign off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Club manager |  |  |  |
| Business analyst |  |  |  |